Clue-less Project

Software Quality Plan / September 2019 / Undecided Team

# Introduction
This Software Quality Plan establishes the standards and methods that will be used to perform the quality assurance functions of the Undecided Team “Clue-less” project.
## Scope
The Software Quality Plan establishes the following:
- Identifies the role of quality assurance in the activities of software development
- Establishes the activities and work products performed in the quality assurance role
- Identifies the work products anticipated in the performance of quality assurance activities
## Project Milestones

## External References
The following external documents will be used as standards for the quality assurance function:
Johns Hopkins Java coding style
# Quality Roles and Responsibilities
A single member of the team will be identified as the software quality manager. In this role, that member will approve all work products to be presented to the customer
# Reviews
The team will communicate using the Blackboard group discussion tool. For each work product, a discussion will be created to announce preliminary work product documents, discuss options for revision and determine the final form of the document.
## Periodic Code (Peer) Reviews
During code development, a minimum of two team members will be required to accept software modules into the project.
## Document Acceptance
Documents will be considered accepted for submission when the quality manager determines that consensus is reached on the final form of the document.
# Configuration Management
The configuration management function ensures that software modules meet requirements for compilation using the project established source language and version.
## Source Language
The project will establish a single language standard for all source modules. The vendor and exact version of this language will remain constant throughout the development life-cycle.
## Development Environment
Individual software module contributors will choose their own development environments, including any preferred editor, compiler, debugger and run-time.
### Operating System Requirements
Individual software module contributors will be responsible for maintaining a
### Compiler Requirements
All software modules must be submitted to a common repository to perform the integration testing function. Modules will consist of text source in the assigned language.
### Code Repository
The team will use a single software repository for all source files included in project deliveries. All team members will have equal access to source files in order to facilitate the unit testing function.
## Build System
A software build team will consist of 1 or 2 members. It will be the responsibility of the software build team to build all deliverable program modules in their final form. At every stage of the project, exactly one build server will be used. No software changes will be allowed on the build system in the development tool chain for the duration of the project.
### Unit Tests
Each code module will be tested against the requirements document before acceptance. Such tests may be performed outside of the build system.
### Integration Tests
All code must pass integration acceptance after compilation by the build team using the official build system.
### Acceptance Tests
# Verification and Validation